**Sprint 1 Planning**

**29/10/2022 – 12/11/2022**

Group ID: **01**

Project Name: Your E-Care

Prepared by: **Duong Minh Tung**

Team members:

20127094 - **Nguyen Minh Van** *Project manager, Full-Stack Developer*

20127304 - **Tran Quang An Quoc** *Test Manager, Front-end Developer*

20127380 - **Duong Minh Tung** *Process Manager, Front-end Developer*

20127261 - **Nguyen Khoi Nguyen** *Business Analyst, Back-end Developer*

20127677 - **Ha Tuan Lam** *Software Engineer, Back-end Developer*

# **1.** **Planning of the sprint:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **Priority** |
| --- | --- | --- | --- | --- |
| 1 | Vision Document:   * Introduction * Positioning * Stakeholder and User Descriptions | 11/11/2022 | NKNguyen | Medium |
| 2 | Vision Document:   * Product Overview * Product Features * Other Product Requirements | 11/11/2022 | TQAQuoc | High |
| 3 | Project Plan Document:   * Introduction * Project Overview (and its subsections) | 11/11/2022 | HTLam | High |
| 4 | Project Plan Document:   * Project Organization (and its subsections) * Project Plan (and its subsections) | 11/11/2022 | NMVan | High |
| 5 | Project Plan Document:   * Project Monitoring and Control   Write reports | 11/11/2022 | DMTung | Medium |