**Sprint 1 Review**

**29/10/2022 – 12/11/2022**

Group ID: **01**

Project Name: Your E-Care

Prepared by: **Duong Minh Tung**

Team members:

20127094 - **Nguyen Minh Van** *Project manager, Full-Stack Developer*

20127304 - **Tran Quang An Quoc** *Test Manager, Front-end Developer*

20127380 - **Duong Minh Tung** *Process Manager, Front-end Developer*

20127261 - **Nguyen Khoi Nguyen** *Business Analyst, Back-end Developer*

20127677 - **Ha Tuan Lam** *Software Engineer, Back-end Developer*

# **1.** **Achievements of the sprint:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Vision Document:   * Introduction * Positioning * Stakeholder and User Descriptions | 10/11/2022 | NKNguyen | 100% |
| 2 | Vision Document:   * Product Overview * Product Features * Other Product Requirements | 10/11/2022 | TQAQuoc | 100% |
| 3 | Project Plan Document:   * Introduction * Project Overview (and its subsections) | 10/11/2022 | HTLam | 100% |
| 4 | Project Plan Document:   * Project Organization (and its subsections) * Project Plan (and its subsections) | 10/11/2022 | NMVan | 100% |
| 5 | Project Plan Document:   * Project Monitoring and Control   Write reports | 12/11/2022 | DMTung | 100% |

# 

# **2.** **Issues and impacts:**

1. Vision Document - Part 4.1 (Perspective) is not completed.

# **3.** **Next sprint’s fix:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Fill the Part 4.1 (Perspective) of Vision Document |  | TQAQuoc |